Acceptance Criteria Traceability Matrix

PO-to-Fulfilment AI Orchestration (US-01 to US-12)

Prepared by: Sanjay Kumar Kesarvani    |    Date: 30 June 2026

Summary: 43 acceptance criteria across 12 user stories.  40 implemented & automatically tested (PASS),  2 implemented as UI / human-in-the-loop demos,  1 partially implemented within POC scope.  Automated regression: 40/40 scenarios pass.

Legend:  GREEN = tested PASS   BLUE = UI/manual demo   AMBER = partial (future scope)

| Story | AC | Acceptance criterion | Status | Implemented in | Demonstrated by |
| --- | --- | --- | --- | --- | --- |
| US-01 | AC-01 | Extract required B2B order fields | PASS | extractor.py | US-01 text & Excel happy paths; comprehensive PO |
|  | AC-02 | Flag missing mandatory fields | PASS | extractor.py (missing_fields) | US-01 sample-po-missing-fields.xlsx |
|  | AC-03 | Detect duplicate PO | PASS | duplicate_checker.py + app.py + test_pipeline.py | US-01 scenario-duplicate-po.txt (auto-regressed via fixture pre-registration); same PO number + customer submitted twice raises DUPLICATE_PO and halts downstream stages. UI shows red 'Duplicate PO Detected' banner. |
| US-02 | AC-01 | Identify account hierarchy & rules | PASS | account_validator.py | Comprehensive PO (hierarchy resolved); US-02 duplicate-customer |
|  | AC-02 | Escalate invalid ship-to / hierarchy | PASS | account_validator.py | US-02 invalid-shipto, hierarchy-mismatch, unmatched-customer |
|  | AC-03 | Apply most-specific rule + audit | PASS | account_validator.py + pipeline.py | Applied rules + fulfillment profile shown on every order |
| US-03 | AC-01 | Validate buyer ordering rights | PASS | buyer_authorization.py | US-03 happy-path; scenario-unauthorized-buyer |
|  | AC-02 | Restrict product not visible | PASS | buyer_authorization.py | US-03 scenario-restricted-product |
|  | AC-03 | Validate cost center assignment | PASS | buyer_authorization.py | US-03 scenario-invalid-cost-center |
| US-04 | AC-01 | Match SKU to configured variant | PASS | product_matcher.py | US-04 scenario-unknown-sku (unmatched); happy paths (matched) |
|  | AC-02 | Convert & validate UOM | PASS | product_matcher.py (UOM_Conversions) | US-04 scenario-uom-conversion (CASE->EA); scenario-invalid-uom |
|  | AC-03 | Exception for ambiguous config | PASS | product_matcher.py | US-04 scenario-unknown-sku |
|  | AC-04 | Substitute for obsolete/inactive SKU | PASS | product_matcher.py (Substitution_Rules) | US-04 scenario-obsolete-sku |
| US-05 | AC-01 | Validate regional compliance | PASS | compliance_validator.py | US-05 scenario-restricted-region |
|  | AC-02 | Attach SDS / compliance doc + log | PASS | compliance_validator.py (SDS_Repository) | Happy paths attach SDS; US-05 scenario-missing-sds (missing) |
|  | AC-03 | Block restricted product-region | PASS | compliance_validator.py | US-05 scenario-restricted-region |
| US-06 | AC-01 | Multi-layer pricing + breakdown | PASS | pricing_engine.py (price waterfall) | US-06 happy-path (waterfall table) |
|  | AC-02 | Date-bound contract + fallback | PASS | pricing_engine.py | US-06 scenario-expired-contract |
|  | AC-03 | Volume-based tier discounts | PASS | pricing_engine.py (Volume_Tiers) | US-06 scenario-volume-tier |
|  | AC-04 | Location-specific surcharge | PASS | pricing_engine.py (Surcharges) | US-06 scenario-location-surcharge |
|  | AC-05 | Pricing exception on margin breach | PASS | pricing_engine.py (Margin_Policy) | US-06 scenario-pricing-exception |
| US-07 | AC-01 | Validate against branch budget | PASS | budget_approval.py | US-08 happy-path (within budget); comprehensive PO |
|  | AC-02 | Route to approver over threshold | PASS | budget_approval.py (Approval_Matrix) | US-07 scenario-approval-required |
|  | AC-03 | Block/escalate when budget unavailable | PASS | budget_approval.py | US-07 scenario-budget-exceeded |
|  | AC-04 | Record approval outcome | UI demo | budget_approval.py + app.py (mock email/halt) | Approval-required halt + mock email; human decision in UI |
| US-08 | AC-01 | Approve credit for eligible customer | PASS | credit_validator.py | US-08 happy-path |
|  | AC-02 | Place order on credit hold | PASS | credit_validator.py | US-08 scenario-credit-hold |
|  | AC-03 | Respect payment terms | PASS | credit_validator.py (Payment_Terms) | US-08 happy-path (terms applied & shown) |
| US-09 | AC-01 | Confirm availability across network | PASS | inventory_validator.py | Happy paths (DC sourcing + ATP shown) |
|  | AC-02 | Propose partial/backorder + ETA | PASS | inventory_validator.py (ATP) | US-09 scenario-inventory-shortage |
|  | AC-03 | Respect customer fulfilment rules | PASS | inventory_validator.py (Fulfillment_Rules) | US-09 restricted-warehouse, split-not-allowed, min-order-qty |
|  | AC-04 | Handle allocation priority | PASS | inventory_validator.py (reserved stock) | US-09 scenario-allocation-conflict (NEW) |
| US-10 | AC-01 | Validate serviceability & ETA | PASS | logistics_validator.py (Carrier_Coverage) | US-10 happy-path; scenario-sla-miss |
|  | AC-02 | Recommend optimal fulfilment | PASS | logistics_validator.py | US-10 happy-path (warehouse/carrier/ETA/freight) |
|  | AC-03 | Exception when ZIP not serviceable | PASS | logistics_validator.py | US-10 scenario-zip-not-serviceable; scenario-sla-miss |
|  | AC-04 | Evaluate split-shipment tradeoff | PASS | logistics_validator.py (Fulfillment Optimization) | US-10 scenario-optimization-showcase; multi-option table (A/B/C) with freight cost, transit, feasibility, winner + savings vs next-best plan. |
| US-11 | AC-01 | Route exception with full context | PASS | exception_governance.py | US-11 scenario-governed-exception (severity, role, SLA, recommendation) |
|  | AC-02 | CSR approve/modify/reject/escalate | UI demo | app.py (human-in-the-loop) | Mock email + process halt; live approve/reject is future workflow scope |
|  | AC-03 | Track exception SLA / escalate | Partial | exception_governance.py (SLA_Thresholds) | SLA hours + escalation role shown; timed auto-escalation is future scope |
| US-12 | AC-01 | Create downstream fulfilment records | PASS | order_execution.py + mock_integrations.py | US-12 happy-path (ERP/OMS/WMS/TMS mocks) |
|  | AC-02 | Send B2B order confirmation | PASS | order_execution.py | US-12 happy-path (confirmation fields + items) |
|  | AC-03 | Maintain audit trail | PASS | all stages (StageResult.log / audit_trail) | Every stage exposes 'View audit trail' |
|  | AC-04 | Handle downstream integration failure | PASS | order_execution.py | US-12 scenario-execution-failure |

Notes for reviewers: Items marked 'UI demo' run live in the Streamlit app (duplicate detection, human approve/reject, mock approval emails) and are not part of the headless regression. Items marked 'Partial' are intentionally simplified for the POC: the rule logic and data are present and shown on screen, but timed auto-escalation and multi-option freight optimisation are flagged as next-phase enhancements.